## Slide 1
Data Warehouse
Student Data User Group
MARCH 25, 2020
Student Data User Group – MARCH 25, 2020

## Slide 2: Remote Meetings Best Practices
Turn off your BlueJeans video function
Please go on Mute unless you are speaking
During the Q&A, please enter your questions in the chat function. When your question is being answered, you can go off Mute to ask follow-up questions
Please do not use the chat function for commentary
Student Data User Group – MARCH 25, 2020

## Slide 3: Agenda
Project Update
Development status and Testing timeline
Timing for Production Releases​
Misc Items – Not Converted/Converted, FinAid collection
​Pennant Student Universe – Design, documentation
Student Data User Group – MARCH 25, 2020

## Slide 4: Project updates
Student Data User Group – MARCH 25, 2020
  The Pennant Records and Financial Aid projects are delayed 1 year
  Financial Aid and Pennant Records (Courses, instructors) Release 1 scheduled for August 2021
  Financial Aid and Pennant Records Release 2 (Students, Academic History, Enrollments) scheduled for March 2022

## Slide 5: Development updates
Student Data User Group – MARCH 25, 2020
  Development for the Student Data Warehouse will continue as scheduled – currently about 80% complete
  Some outstanding questions on individual data elements
  Testing may require some amount of re-work to definitions and table structures

## Slide 6: Testing Timeline
Student Data User Group – MARCH 25, 2020
DEV warehouse collection released to working group in January
Wider release to SDUG in April/May timeframe
  should be fully converted data of R1 data (courses, instructors)
  will include WebI universe and some documentation
  corporate documents rolled out sometime after that
R2 (student, academic history) data available sometime Summer of 2020 (schedule TBD)

## Slide 7: Production Releases
Student Data User Group – MARCH 25, 2020
August 2021 –
  course and section information available in new warehouse
  future terms (Summer 2022 and beyond) will be reported from the new course structures
March 2022 –
  Full conversion of all SRS (and other systems) into Banner – new student warehouse available
  SRS is still system of record – Banner is used for advanced registration for future terms (Summer 2022 and beyond)
  May/June 2022 – final conversion of SRS student data into Banner – all student reporting comes from new student data warehouse collection

## Slide 8: Other items
Student Data User Group – MARCH 25, 2020
Non-converted population
  The initial conversion population of students is being re-evaluated
  At go-live, only students who were converted to Banner will be available in the new warehouse collection – non converted students will be in the current student data warehouse
  There will be a conversion of the remaining population into the new warehouse structures post go-live of Release 2
Financial Aid
  kick off for FA warehouse design in April

## Slide 9: New universe: Pennant Student Records
Universe design
  Partially complete – more will be added as the project moves forward
  Does not exactly mirror STDTCANQ, but maintains core functionality
Setup & security
  The universe is currently pointing to the development warehouse: DWHE
  Small advisory group is doing initial testing
  All underlying tables and views are granted to the SCHOOL_ROLE
  Student and Course data tables are in schema DWNGSS_PS
  Validation (“lookup”) tables and shared Rules tables are in schema DWNGSS
Student Data User Group – MARCH 25, 2020

## Slide 10
…. More tables coming soon!

## Slide 11
…. More tables coming soon!
… stayed tuned for more…

## Slide 12
The new universe has the folders grouped by “type”
Within the folders, objects are listed alphabetically

## Slide 13: Sample query

## Slide 14: Sample query output

## Slide 15
Documentation will be added to the existing warehouse website: https://www.isc.upenn.edu/enterprise-information-analytics
under the “Student” area,
in the “Record” section,
there will be a new link
for Pennant Student Records
In the coming months, we will be looking for volunteers to assist with editing and reviewing data documentation….

## Slide 16: Wrap-up
Student Data User Group – MARCH 25, 2020
  Questions/comments
  Feedback about holding SDUG meetings online
    How did today go?
    Suggestions for future online meetings?
  As always, follow-up questions/comments after SDUG meetings can be sent to: da-staff@isc.upenn.edu Discussions about student data can be initiated by writing to our moderated list: student-wh@lists.upenn.edu